# HPC Test Cases & Results

Prompts 1–5 | Published version 45 + retest results | Acceptance register

# Decision: NOT READY FOR FULL SIGN-OFF

This document records executed tests and the remaining acceptance plan. A passing scenario does not mean its entire prompt is complete. Google login is deferred at the user’s request. Critical stage/scoring and coverage gaps remain.

55 acceptance cases: 7 blocked; 1 deferred; 1 fail; 7 not tested; 15 partial; 24 pass. The separate automated suite has 103 passing checks; these counts must not be added together as one coverage percentage. Google remains deferred by request; blocked cases require external accounts, data or completed prerequisite evidence.

# Scope and evidence

HPC site: https://eduai-learning-xray-hpc-test.accounts740459.chatgpt.site/app. Supabase: mncprowjqrtmuqvxrcqq. Published source: df8fb51db59b4011a2a00d5b7e2594434681beda. Versions 42-45 add contributor-stage safeguards, visible link fallback, null-grade protection and responsive layout repairs. The original live Learning X-Ray site/database were not modified.

Evidence: direct browser actions and DOM read-back through 1 September 2026; phone, tablet and desktop screenshots; anonymous HTTP requests; automated test output; and earlier labelled execution notes. No fresh password login, physical-device or screen-reader certification, cross-school RLS certification, externally submitted contribution link, or successful final HPC report is claimed.

# Status definitions

PASS: stated scenario met its expected result. PARTIAL: only part verified. FAIL: observed defect or confirmed unavailable behaviour. BLOCKED: prerequisite or environment prevents execution. NOT TESTED: no execution evidence yet. DEFERRED: explicitly paused by the user.

# Test data and cleanup

Only synthetic HPC data was written: a Grade7 learner TEST ONLY QA Middle20260831 (roll QA-M-0831); academic goal; Science mapping; parent evidence awaiting review; excluded peer evidence; Awareness self-count3. Earlier same-day tests added an approved synthetic reflection and planned milestone to existing Grade10 test records. Records are retained for reproducibility; no cleanup deletion performed.

# Priority defects and blockers

Resolved in v37: Grade10 no longer uses the Middle-only six-statement form.

High: complete stage-specific framework/outcome coverage and a successful finalization journey are unproven.

Resolved in v37: existing-student linking and immediate learner refresh passed browser checks.

Published and regression-tested: role and school-feature route gates, share ownership/stage selection, rubric hydration, annual draft generation and file/hour validation. Broader live multi-account acceptance remains.

Resolved in v39: bulk observations now save per learner; Interventions displays HPC actions. Broader lifecycle tests remain partial. Microsoft provider configuration remains unavailable.

Security sign-off blocked: two-school/role and live parent/peer identity isolation are not executed.

Regression blockers: zero credits and no controlled fresh-login inbox account. Responsive viewport checks pass at sampled phone, tablet and desktop sizes; physical-device, keyboard and screen-reader certification remain.

# MH-01 to MH-15 acceptance matrix

No must-have is signed off from partial scenarios. NOT VERIFIED is explicitly not a pass.

### MH-01 | Versioned stage framework | NOT VERIFIED

Stage isolation and linking defects were fixed in v37; broader requirement acceptance remains incomplete.

### MH-02 | Learner context | NOT VERIFIED

Stage isolation and linking defects were fixed in v37; broader requirement acceptance remains incomplete.

### MH-03 | Goals and reflection | NOT VERIFIED

Middle goal passes; all stage-specific sections untested.

### MH-04 | Official mapping | NOT VERIFIED

One Middle Science mapping passes; complete outcomes/stages pending.

### MH-05 | Activity and rubric | NOT VERIFIED

Complete creation/mapping lifecycle pending.

### MH-06 | Teacher observation | NOT VERIFIED

Bulk and individual override/attachment flow pending.

### MH-07 | Self-assessment | NOT VERIFIED

Reflection and one Middle count pass; all structures pending.

### MH-08 | Peer feedback | NOT VERIFIED

Entry/exclusion sampled; assignment and identity/isolation pending.

### MH-09 | Parent partnership | NOT VERIFIED

Teacher entry passes; external parent flow pending.

### MH-10 | Portfolio and traceability | NOT VERIFIED

Upload/download and evidence-level links pending.

### MH-11 | Official scoring/wheel | NOT VERIFIED

Stage isolation and linking defects were fixed in v37; broader requirement acceptance remains incomplete.

### MH-12 | Strengths and support | NOT VERIFIED

Sensitive notes, override audit and intervention integration pending.

### MH-13 | Applied learning | NOT VERIFIED

Detail/milestone pass; full project/course lifecycle pending.

### MH-14 | Annual holistic profile | NOT VERIFIED

Full evidence-backed annual synthesis pending.

### MH-15 | Finalization and reporting | NOT VERIFIED

Negative readiness passes; positive immutable finalization/PDF/role tests blocked.

# Authentication

## TC-001 | Existing teacher session | PASS

Procedure: Reload the published HPC /app page.

Expected: Existing teacher reaches workspace without a blank page.

Actual: Workspace restored; no fresh credentials were entered.

## TC-002 | Fresh email/password login | NOT TESTED

Procedure: Use a dedicated test account; log in, reload, log out, and retry an invalid password.

Expected: Valid login succeeds; invalid login fails clearly; logout removes access.

Actual: Fresh credential flow not executed. Existing-session restoration is not equivalent.

## TC-003 | Email verification and recovery | BLOCKED

Procedure: Register a dedicated account; use a new confirmation email and password-recovery link.

Expected: Links return to HPC; expired/reused links show a safe error.

Actual: No fresh inbox-controlled account available in this execution.

## TC-004 | Google OAuth | DEFERRED

Procedure: Complete new-user and returning-user consent and callback.

Expected: Correct HPC account/session created; reload and logout work.

Actual: Provider disabled and invalid Client ID previously confirmed; user deferred Google work.

## TC-005 | Microsoft OAuth | FAIL

Procedure: Complete Microsoft consent and HPC callback.

Expected: User reaches the HPC workspace.

Actual: Read-only HPC Auth settings check: Microsoft/Azure false, email true. Entra client ID, tenant and secret are unavailable; no provider configuration changed.

# Prompt 1

## TC-006 | Middle framework library | PASS

Procedure: Open Holistic Progress on published version 36.

Expected: Middle sections, domains and performance levels load from the Middle framework.

Actual: Sections, eight domains and Beginner/Proficient/Advanced loaded. Earlier wrong-framework display corrected.

## TC-007 | New Middle learner | PASS

Procedure: Create TEST ONLY QA Middle 20260831, roll QA-M-0831, Grade 7, year 2026-27; reopen HPC.

Expected: Profile persists with correct stage.

Actual: Creation succeeded; Grade 7 and Middle Stage appeared after reopening.

## TC-008 | Immediate learner-list refresh | PASS

Procedure: After successful creation, inspect Choose HPC learner without leaving the module.

Expected: New learner is immediately selectable in downstream sections.

Actual: Published v37: new Grade 8 / 2027-28 profile appeared immediately while previous learner selection remained selected.

## TC-009 | Existing student linkage | PASS

Procedure: Choose an existing Academic X-Ray student and add an HPC profile without duplicating the student.

Expected: Same student ID and roster context are retained.

Actual: Published v37: reused existing synthetic student, roster remained four entries; same-year duplicate was rejected.

## TC-010 | Goal entry and persistence | PASS

Procedure: For the Grade 7 test learner choose Academic goal, enter a synthetic goal, save and reopen.

Expected: Goal persists under the learner.

Actual: Academic Goal and exact test text appeared after reopening.

## TC-011 | Science mapping cascade | PASS

Procedure: Choose Science, SCCG1, SCC1.1; save official mapping for review and reopen.

Expected: Dependent options load and mapping remains awaiting review.

Actual: Goal and competency options loaded; saved Science mapping appeared as Teacher Review Required. Individual outcome mapping not included in this pass.

## TC-012 | All stage boundaries | NOT TESTED

Procedure: Test Balvatika/0,2,3,5,6,8,9,12 and invalid grades with stage-specific fields.

Expected: Correct approved stage and only applicable questions/rules are shown.

Actual: Grade 7 and an existing Grade 10 were sampled; full boundary matrix was not run.

## TC-013 | Secondary official mapping coverage | BLOCKED

Procedure: Select the Grade 10 test learner and inspect its own complete subject/goal/competency/outcome catalogue.

Expected: Secondary-specific approved mappings are usable.

Actual: Earlier Secondary mapping lists were empty; complete corrected Secondary coverage has not been proven.

## TC-014 | Attendance, context and validation | PASS

Procedure: Save attendance 0 and 100, reject -1 and 101; verify low-attendance reason and resources after reopen.

Expected: Boundary validation and persistent context.

Actual: Live synthetic learner: 0 and 100 saved; 100 and context/resources survived reopening. HTML constraints rejected -1/101. Direct negative API not tested.

## TC-015 | Version retention and feature flag | NOT TESTED

Procedure: Finalize under one framework; change active version in a disposable tenant; also test HPC disabled.

Expected: Old report version unchanged; disabled school retains Academic X-Ray behaviour.

Actual: No disposable tenant/framework migration exercised.

# Prompt 2

## TC-016 | Activity and rubric creation | PARTIAL

Procedure: Create an activity with date, term, pedagogy and method; save three rubric descriptors and mappings.

Expected: All fields persist and remain correctly linked.

Actual: Activity created and persisted. Version 38 browser retest reloaded the saved beginner descriptor for the synthetic activity. Full term/mapping lifecycle remains.

## TC-017 | Teacher observation and bulk entry | PARTIAL

Procedure: Record level/confidence/attachment for one learner and a class with an individual override.

Expected: Attribution, class assignment and draft moderation preserved.

Actual: Versions 39 and 45: two synthetic learners retained individual notes and confidence after reopening. Published UI now omits null grades from the class filter, disables ungraded learners, enables Middle performance levels only for Grades 6-8, and disables them for the sampled Grade 10 learner. Stable retry IDs pass route tests. Full-class scale, attachment and live interruption tests remain.

## TC-018 | Structured reflection | PASS

Procedure: Enter reflection plus learning, practice-needed and help-needed for the synthetic Grade 10 learner; save.

Expected: Separate learner reflection enters moderation.

Actual: Save succeeded in earlier 31 August browser pass; exact reflection persisted after reopen. Individual subfield read-back not verified.

## TC-019 | Moderation approval and timeline | PASS

Procedure: Approve only the synthetic reflection; reopen dashboard.

Expected: Approved entry appears; unapproved entries stay out.

Actual: Timeline showed approved count 1 and exact synthetic reflection in earlier same-day pass.

## TC-020 | Parent partnership entry | PASS

Procedure: Select Grade 7 test learner; enter synthetic parent feedback and home commitment; save and reopen.

Expected: Parent perspective remains separate and awaiting moderation.

Actual: Save succeeded; exact parent feedback appeared with Approve/Exclude controls. Commitment read-back not verified.

## TC-021 | Peer feedback entry | PASS

Procedure: Choose Grade 7 test learner; enter synthetic peer feedback; save and reopen.

Expected: Separate peer entry remains moderated.

Actual: Save succeeded and exact peer text appeared in moderation. Reviewer was optional in this form.

## TC-022 | Peer exclusion | PARTIAL

Procedure: Exclude only the synthetic peer entry.

Expected: Entry cannot contribute to approved evidence.

Actual: Excluded entry stayed out of live moderation/approved timeline. Real finalization handler with a database double excluded pending/excluded content from narrative and snapshot. Live final PDF is still skipped/blocked.

## TC-023 | Evidence sufficiency | PASS

Procedure: Approve an unmapped reflection with no teacher/peer/parent evidence.

Expected: One mapping gap and missing perspectives are reported.

Actual: Dashboard displayed mapping gaps 1 and missing teacher, peer and parent perspectives in earlier same-day pass.

## TC-024 | Portfolio upload/download | PARTIAL

Procedure: Upload allowed PDF/image/text files for a test learner; reopen attachment and compare bytes; reject unsafe type/oversize.

Expected: Private persisted file; exact download; controlled validation.

Actual: Real download handler with storage double preserved exact synthetic bytes and enforced school ownership. Fixed use of current teacher folder instead of recorded uploader. Live new upload and byte round-trip remain.

## TC-025 | Evidence mapping and academic reference | PARTIAL

Procedure: Map one evidence item to outcome and ability; reference an Academic X-Ray result without blending scores.

Expected: Correct context and provenance retained.

Actual: Published v39: mapped the synthetic Grade 7 BULK39 observation to Science, SCCG1, SCC1.1 and Awareness; approved only that test observation. After reopening, its evidence-detail view displayed Awareness and SCC1.1. No learning-outcome option was available for this competency; Academic X-Ray reference and no-blending journey remain untested.

## TC-026 | Contributor sharing lifecycle | PARTIAL

Procedure: Create peer/parent links for synthetic learners; submit as named contributors; expire/revoke; verify history.

Expected: Intended child/task only; identity, attribution, expiry and revocation enforced.

Actual: Published v42 keeps a newly generated contribution URL visibly selectable if clipboard access fails. Route tests reject disabled schools and resolve the learner grade to the active stage framework instead of selecting an arbitrary framework. Existing link history renders. A new live named-contributor submission and browser revocation were not performed because they create and revoke externally usable access.

# Prompt 3

## TC-027 | Middle official threshold in UI | PASS

Procedure: For Grade 7 select Awareness/Self, enter count 3 and save.

Expected: Self becomes Proficient; peer/teacher remain unrecorded.

Actual: UI displayed self 3/6 proficient; other perspectives remained not recorded.

## TC-028 | All count boundaries and no averaging | PASS

Procedure: Run scoring unit tests for 0..6, invalid counts, missing and conflicting perspectives.

Expected: 0..2 Beginner,3..4 Proficient,5..6 Advanced; reject invalid values; no aggregate.

Actual: Four new automated cases passed, including NaN, Infinity, fractions, null, strings and separated perspectives.

## TC-029 | Secondary rule selection | PASS

Procedure: Open Grade 10 progress and inspect displayed rule.

Expected: Secondary learner must not use Middle-only six-statement scoring.

Actual: Published v37: Grade 10 cannot open the Middle six-count form and receives Secondary rubric guidance. This is stage isolation, not proof of complete Secondary scoring.

## TC-030 | Progress wheel and evidence detail | PARTIAL

Procedure: Record self/peer/teacher evidence, inspect labels and wheel, open mapped evidence.

Expected: All required perspectives accessible without color dependence; evidence opens.

Actual: Published v39: synthetic Grade 7 teacher count 3 saved; profile wheel displayed Awareness 3/6 Proficient. View mappings opened the exact approved BULK39 observation with Awareness and SCC1.1. Complete self/peer/teacher comparison, empty-versus-zero semantics and accessibility coverage remain open.

## TC-031 | Override audit and sensitive feedback | NOT TESTED

Procedure: Apply teacher override with reason; inspect audit. Save restricted barrier and inspect parent view.

Expected: Override auditable; restricted note not shared; no clinical inference.

Actual: Not executed with audit and parent-view verification.

## TC-032 | Interventions and follow-up integration | PARTIAL

Procedure: Create support action from mapped evidence; open Academic X-Ray Interventions and follow-up.

Expected: Same linked support workflow, no duplicate engine or academic score mutation.

Actual: Version 39: existing completed HPC support action and review date are visible in Interventions; a planned synthetic action was started there. Same HPC endpoint is used, no academic snapshot copy. Full follow-up-evidence lifecycle remains.

# Prompt 4

## TC-033 | Record detail rendering | PASS

Procedure: Open existing TEST ONLY local water inquiry for Grade 10.

Expected: Edit, context, schedule and barrier controls load.

Actual: Record detail, academic term/class, milestone and barrier forms loaded.

## TC-034 | Milestone persistence | PASS

Procedure: Add TEST ONLY 2026-08-31 compare fictional observations milestone, save and reopen.

Expected: Milestone retained on correct inquiry.

Actual: Saved and reopened with planned status in earlier same-day pass.

## TC-035 | Group project lifecycle | NOT TESTED

Procedure: Create multi-learner Secondary project, roles, stages1/2/3, review and final rubric.

Expected: Correct members and evidence through full completion.

Actual: Not executed. Existing inquiry is not a substitute for this case.

## TC-036 | Inquiry and interaction completion | PARTIAL

Procedure: Complete individual inquiry and each supported classroom interaction type, including reflection and assessment.

Expected: All required fields, hours and evidence retained.

Actual: Published v40: created completed synthetic Discussion, Debate, Simulation/role play, Laboratory and Digital learning records with hours 0,1,1.5,2,0.5. Found stale edit fields when switching records. Fixed in v41 and browser-verified Digital learning, original inquiry and zero-hour Discussion each load their own fields. No browser errors in sampled retest. Full inquiry completion and final rubric remain unverified.

## TC-037 | Context, barrier and official score | PARTIAL

Procedure: Edit term/class, mappings, barrier lifecycle and finalized rubric per record.

Expected: Context retained; unsupported scores rejected; official rule version captured.

Actual: Published v40: added scoped status controls. Synthetic milestone changed to completed and QA40 barrier changed from monitoring to resolved; both survived leaving and reopening HPC, with term/class retained. Cross-record/status negative route tests pass. Official mappings and final-score lifecycle remain incomplete.

## TC-038 | Online-course proof | PARTIAL

Procedure: Record hours/completion and certificate; download from record; test invalid file and negative hours.

Expected: Valid private proof linked; invalid values rejected.

Actual: Real proof/download handlers with doubles preserved certificate bytes, rejected negative hours and retained zero after local fix. Live upload/completion journey remains.

## TC-039 | Stage gating and credits | NOT TESTED

Procedure: Attempt younger-stage project creation and invalid membership; check required credit totals.

Expected: Younger stages and wrong-stage members denied server-side; valid credit data retained.

Actual: Client stage-gate code present, but full positive/negative API tests not run.

# Prompt 5

## TC-040 | Negative readiness checks | PASS

Procedure: Run checks for incomplete Grade 10 test record.

Expected: Missing assessment, completed activity, official rubric, mappings and teacher approval flagged.

Actual: Checks refreshed and flagged missing requirements in earlier same-day browser pass.

## TC-041 | Approved-evidence draft | PASS

Procedure: Generate annual narrative from only approved evidence; edit and save as draft.

Expected: No unapproved or fabricated evidence; teacher retains authority.

Actual: Published v38 generated drafts from approved evidence only. On v39 the synthetic Grade 10 draft was teacher-edited, saved and reopened: narrative, strengths, support next steps and teacher notes all retained their exact QA40 text. Draft remained separate from finalization. This pass covers draft generation/edit/persistence, not immutable final reporting.

## TC-042 | Successful immutable finalization | BLOCKED

Procedure: Complete mandatory stage evidence and official rubric; attest, finalize, then attempt edit/refinalize.

Expected: Immutable version and evidence snapshot; safe duplicate request handling.

Actual: Representative complete mapped evidence and stage-correct scoring are not ready; no successful finalization proven.

## TC-043 | Final PDF and parent report | BLOCKED

Procedure: Generate final branded PDF, verify signature/content/version; share final report and test restricted data.

Expected: Valid PDF and learner-scoped parent view without restricted notes.

Actual: Automated PDF tests pass for existing report utility; live final HPC PDF and sharing not tested.

## TC-044 | Principal dashboard | BLOCKED

Procedure: Use authorised principal plus teacher account; compare grade/term aggregates and sample sizes.

Expected: Aggregate default, correct permissions, no rankings or combined score.

Actual: Only teacher session available; principal role workflow not tested.

# Security

## TC-045 | Anonymous private API access | PASS

Procedure: Send unsigned GETs to learners,evidence,progress,applied-learning,annual-reports,principal-dashboard,shares.

Expected: HTTP401 without private records.

Actual: All seven returned401 in this published-v36 run.

## TC-046 | Cross-school read/write isolation | BLOCKED

Procedure: Use two controlled school accounts; swap learner/evidence/report/file IDs for read and write attempts.

Expected: Denied without data or changes; RLS independently enforced.

Actual: Second test school/account not available; source checks cannot certify RLS.

## TC-047 | Parent/peer token isolation | PARTIAL

Procedure: Try wrong learner, modified, expired, revoked and replayed tokens; inspect file access.

Expected: Only authorised intended scope; invalid tokens denied.

Actual: Foreign-school share creation and foreign portfolio/certificate download are denied in handler tests. Handler tests reject tampered, expired and revoked tokens without writes; the contribution route now binds the framework to the learner grade. Live contributor identity and token-lifecycle checks remain unexecuted.

## TC-048 | Role and feature-flag enforcement | PARTIAL

Procedure: Use disabled user, student, parent, teacher and principal; exercise mutation APIs with HPC off.

Expected: Each action respects role, assignment and school flag.

Actual: Handler tests deny Student/Parent/unknown roles, disabled HPC and foreign-school share creation; active teacher accepted. Public contribution now independently rechecks the school feature flag. Live multi-account/disabled-school tests remain.

# Responsive and accessibility

## TC-049 | Narrow layout and full navigation | PASS

Procedure: At measured viewport443px/client428px open HPC; inspect overflow and navigation.

Expected: No document horizontal overflow; all sections reachable.

Actual: Published v45 mobile viewport measured 375px client and 375px document width after a real 36px overflow defect was repaired. The mobile shell, form fields and horizontal navigation remained usable in the sampled HPC state.

## TC-050 | Desktop/laptop/tablet/phone matrix | PARTIAL

Procedure: Repeat key forms at1440x930,1366x768,1024x768,768x1024,393x844 and360x800.

Expected: Readable layout and working controls at each measured size/orientation.

Actual: Published v45 measured phone 375px, tablet 753px and desktop 1425px with document width equal to client width at each size. Screenshots were inspected; tablet header clutter was repaired. The complete requested dimension/orientation set and physical devices remain outstanding.

## TC-051 | Keyboard, screen reader and real devices | PARTIAL

Procedure: Test Tab order, labels, focus, errors, zoom200%, touch and Safari/Chrome/Edge on real phone/tablet.

Expected: Operable without mouse; no clipped forms or inaccessible actions.

Actual: Published v45 DOM audit found 121 form controls with accessible labels, 80 buttons with nonempty names and one page-level H1; sampled browser console contained no errors. Keyboard-only, 200% zoom, screen-reader and physical-device certification remain outstanding.

# Regression and operations

## TC-052 | All workspace section navigation | PASS

Procedure: Click Home,Work,Review,X-Ray,Interventions,Students,Resources,Achievements,Reports,Settings; open HPC.

Expected: Each renders the intended heading, not blank page.

Actual: All11 section headings rendered in published v36. This is smoke coverage, not each inner action.

## TC-053 | Full Academic X-Ray cycle | BLOCKED

Procedure: Create assessment/blueprint; upload multi-student work; OCR, validate, grade, review, generate4PDFs+ZIP, resources and parentQR.

Expected: Existing cycle and credits remain correct in HPC copy.

Actual: Account displays0credits; complete AI-backed flow not executed.

## TC-054 | Weak connectivity and large class | NOT TESTED

Procedure: Interrupt save/upload and restore; retry; load representative large class and inspect responsiveness.

Expected: No duplicates/data loss; clear recovery; acceptable measured performance.

Actual: No fault injection or load test performed.

## TC-055 | Automated suite and build | PASS

Procedure: Run node --test tests/*.test.mjs; build exact publication source.

Expected: No test/build failures.

Actual: Published v45: 103 automated tests pass, including route security, stage-boundary, null-grade and responsive source regressions. Application TypeScript check and production build pass. Database/storage doubles do not establish live end-to-end acceptance.

# Retest and release gate

Resolve high-severity defects first. Prepare two isolated school accounts, controlled email inboxes, principal and contributor test access, representative files and funded test credits. Retest all failed, blocked, partial and unexecuted cases on the published revision. Run real-device and supported browser checks. Sign off only when every mandatory requirement and security boundary is demonstrated; retain exact build, data and execution evidence.

# Source requirements

Manager-provided HPC Integration Codex Prompts v2-1 (document heading: Verified v2.0,19August2026), Prompts1–5; HPC Must Have Specification v2-1, MH-01–MH-15. Repository test suite and same-day acceptance notes supply implementation evidence, not independent official framework approval.

# Live closure update - 1 September 2026

Release tested: HPC test site version 46 on the isolated HPC Supabase project. The original live Learning X-Ray site and database were not changed.

Automated verification: 104 of 104 automated tests passed. TypeScript validation and the production build passed. The production build still reports a non-blocking large-client-chunk warning.

Live acceptance outcome: A synthetic Grade 7 learner completed the peer and parent contribution lifecycle, portfolio upload and moderation, evidence mapping, annual readiness validation, and immutable finalization with five approved evidence items.

## TC-056 | Peer and parent contribution lifecycle | PASS

Procedure: Create temporary Grade 7 peer and parent links; submit named synthetic feedback; approve it; verify the timeline and contribution history; revoke each link; reopen each URL.

Expected: Approved feedback appears only after teacher moderation; contributor identity and submission count persist; revoked URLs become unusable.

Actual: Both pathways passed live. Approved peer and parent evidence appeared in the Grade 7 timeline. History retained named submissions and counts. All temporary Grade 7 links were revoked, and each reopened URL displayed 'Link unavailable'.

## TC-057 | Portfolio upload, moderation and retrieval | PASS WITH TOOL LIMITATION

Procedure: Upload a non-sensitive test image, approve it, verify the evidence timeline and invoke the download control.

Expected: The file persists privately, requires moderation, appears in approved evidence and downloads without an application error.

Actual: Upload and teacher approval passed live. The portfolio appeared in the Grade 7 approved timeline. The published download handler was corrected to retain its object URL long enough for cross-browser retrieval. Server route tests verify preserved bytes and uploader ownership. The automation surface did not expose the programmatic browser download event, but the live application displayed no validation or console error.

## TC-058 | Stage-aware evidence framework assignment | PASS

Procedure: Create Middle Stage teacher evidence and verify the framework is resolved from the learner's active grade-stage template rather than the newest approved framework globally.

Expected: Grade 6-8 evidence uses the approved Middle Stage framework and accepts its approved mapping catalogue.

Actual: A production defect was found and fixed in version 46. A new regression proves Grade 7 teacher evidence uses the active Middle Stage framework even when a newer framework exists for another stage. All 104 tests pass after the repair.

## TC-059 | Immutable annual HPC finalization | PASS

Procedure: Use a synthetic Grade 7 learner with approved teacher observation, self-reflection, peer feedback, parent feedback and portfolio evidence; map all evidence; run final checks; attest and finalize.

Expected: Every mandatory readiness check passes; the annual report finalizes once; an evidence snapshot is retained; draft and finalization controls lock; the verified PDF action becomes available.

Actual: All readiness checks passed. The report finalized with five approved evidence items using the 2023 Middle Stage core and six_statement_ability_key. Save, validation and finalization controls became disabled. The UI confirmed an immutable evidence snapshot and exposed the verified PDF control without browser errors.

# Current release position

The tested HPC application flows above are complete on version 46; this report is acceptance evidence, not an absolute 'bug-free certificate'.

Google sign-in remains deliberately deferred. Microsoft sign-in remains blocked until its external identity-provider configuration is supplied.

The previously blocked cross-school, fresh-inbox, funded AI-credit and external-role cases still require their external accounts or credentials.

Physical-device, Safari, screen-reader, 200% zoom, interrupted-network and representative large-class certification remain outside the completed browser automation coverage.

The original live Learning X-Ray environment was not used for these writes or tests.